CAPSTONE PROJECT |MINUTES

Meeting date | time 11/9/2015 2:15 PM | Meeting location FPT University R.111

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  | | --- | --- | | Meeting called by | Mr. KhanhKT | | Type of meeting | Introduction | | Facilitator | None | | Note taker | QuanTDSE60878 | | Timekeeper | None | |  |  | | |  | | --- | | Attendees  QuyHKSE61160  QuanTDSE60878  AnhPNSE90158 | |  | |

# Agenda topics

Time allotted | 0h45 | Agenda topic Fix scope | Presenter QuyHKSE61160

* Mr. Khanh reviewed report 1. He required to correct some part and present in next time.
* Discussion about choose Bluetooth standard for mobile implementation. Conclusion: choose BLE only first.
* Mr. Khanh requested for researching about how wristband calculate footstep.
* QuyHK suggested using Scrum model for software development process:
  + Scrum owner: Mr. Khanh.
  + Scrum master: QuyHK.
  + Team members: QuanTD, AnhPN, KhuongND, KhuongMH.
* QuyHK suggested assigning task by component modules:
  + QuanTD and AnhPN will be charge of server module, including GUI application and web service for mobile.
  + QuyHK and KhuongMH will take responsibility for mobile module.
  + Finally, Mr. Khanh required to change another task for KhuongMH.
* Discussed about the project scope for treatment content:
  + What will the system include?
  + Which will the system support user?
  + What will the treatment include?
  + Conclusion: none.
* Team presented the demonstration of mobile view. Mr. Khanh required to change the display view.
* Mr. Khanh requested to prepare report 2.